# IndiHomes Platform

Enterprise Procurement & API Plan

Date: 1 July 2026   ·   Prepared for: Internovo   ·   Currency: USD (₹ approx @ ~85/$)

# 1. Objective

Move the platform from a laptop-assisted setup to a fully autonomous, enterprise-grade system where scraping runs 24/7 and never stops. The current Apify fallback is unreliable and quota-limited; this plan replaces it with a redundant, managed scraping stack and lists every service required from frontend to backend, with indicative pricing.

Guiding principle: redundancy. Two independent scraping paths (a managed unblocker API + our own proxy-driven Selenium fleet) so that if one is blocked or rate-limited, the other keeps the data flowing.

# 2. Always-On Scraping Infrastructure  (top priority - replaces Apify)

This is the section that directly fixes “scraping stops.” The Web Unlocker API is a fully-managed service that handles IP rotation, browser fingerprinting, and CAPTCHA automatically - no maintenance, unlike Apify's flaky actor runs.

| Component | Recommended provider | Purpose |
| --- | --- | --- |
| Primary unblocker API | Bright Data Web Unlocker (or ScraperAPI Business / Oxylabs Web Unblocker) | Auto-bypasses 99acres/MagicBricks anti-bot 24/7. THE Apify replacement - managed, self-healing, no maintenance. $300-600 / mo / ₹25k-50k |
| Residential proxy pool | IPRoyal or Smartproxy (pay-as-you-go) | Backup scraping path + drives our own Selenium fleet. Redundancy so one provider blocking never stops scraping. $100-250 / mo / ₹8k-21k |
| Static ISP proxies (5-10 IPs) | Bright Data / Oxylabs ISP | Stable long-session scraping of listing pages; fewer captchas than rotating residential. $50-150 / mo / ₹4k-13k |
| Dedicated scraper server | AWS EC2 / Hetzner / DigitalOcean (4-8 vCPU) | Runs the Python/Selenium + Chrome fleet full-time, off the app server. $40-160 / mo / ₹3k-13k |

Subtotal (scraping): $490 - $1,160 / month  (~₹42k - ₹99k).

# 3. Core Hosting & Infrastructure

| Item | Provider | Est. monthly |
| --- | --- | --- |
| App backend (API) | Railway Pro / AWS ECS | $20-200 / mo |
| Frontend + CDN | Vercel Pro | $20 / seat / mo |
| Database (upgrade SQLite -> Postgres) | Neon / Railway Postgres / AWS RDS | $20-100 / mo |
| Cache / queue (optional) | Upstash Redis | $10-30 / mo |
| Domain + DNS | Namecheap / Cloudflare | ~₹1,000 / yr |
| Object storage (creatives, exports) | Cloudflare R2 / AWS S3 | $5-25 / mo |

Subtotal (infra): $75 - $375 / month  (~₹6k - ₹32k).

# 4. AI / LLM

Makes the “DRISHTI AI” insights genuinely AI-generated (currently template-based and labelled).

| Purpose | Provider | Est. monthly |
| --- | --- | --- |
| LLM (real AI insights, DRISHTI) | Anthropic Claude API (primary) + Groq (cheap/fast) | $100-500 / mo (usage) |
| Embeddings / search (optional) | Voyage AI / OpenAI embeddings | $10-50 / mo |

# 5. Module Integrations  (activate the prototype modules)

The 16 UI-prototype modules become functional once wired to these services. Add per business priority.

| Module | Provider | Est. cost |
| --- | --- | --- |
| WhatsApp Agent | WhatsApp Business API via Gupshup / Wati / Twilio | $50-100/mo + ~₹0.7-1 / conversation |
| AI Calling Agent | Exotel/Ozonetel (India) or Twilio + Deepgram/ElevenLabs/Sarvam (speech) | ~₹0.5-1/min + $10-50/mo speech |
| Campaign Deployment | Meta Ads API + Google Ads API | Free API (you pay ad spend only) |
| Lead Capture (email/SMS) | Resend/SendGrid + MSG91 | $20-90/mo + per-SMS |
| Maps (upgrade from free iframe) | Google Maps Platform (Maps + Places) | $200/mo free credit, then usage |
| Payments (if monetised) | Razorpay / Stripe | 2-3% per transaction |

# 6. Operations, Monitoring & Security

| Item | Provider | Est. monthly |
| --- | --- | --- |
| Error tracking | Sentry | $26-80 / mo |
| Uptime / alerting | Better Stack / UptimeRobot | $0-30 / mo |
| Log management | Better Stack / Datadog | $0-100 / mo |
| Secrets management | Doppler / provider-native | $0-20 / mo |
| SSL certificate | Included (Vercel/Railway/Cloudflare) | Free |

# 7. Recommended Enterprise Stack & Budget

Phase 1 - Autonomous data platform (buy now). Makes the working product run 24/7 with zero laptop dependency and no scraping downtime.

| Service | Plan | Monthly |
| --- | --- | --- |
| Bright Data Web Unlocker (primary scraping) | Enterprise | $400 |
| IPRoyal residential proxy (backup path) | Pay-go | $120 |
| Dedicated scraper server (EC2/Hetzner) | 4 vCPU | $80 |
| Railway Pro (API) + Postgres | Pro | $60 |
| Vercel Pro (frontend) | Pro | $20 |
| Anthropic Claude (AI insights) | Usage | $150 |
| Sentry + uptime monitoring | Team | $40 |
| Domain / DNS / storage | - | $15 |
| PHASE 1 TOTAL |  | ~$885 / mo |

≈ ₹75,000 / month

Phase 2 - Activate business modules (as prioritised). WhatsApp, AI calling, ad deployment, lead pipeline. Add another ~$300-800/mo depending on call/message volume, plus your own advertising spend (separate).

# 8. Notes

- Redundancy is deliberate: Web Unlocker API + a separate residential proxy pool means scraping continues even if one provider blocks us.

- Ad spend is separate: Meta/Google Ads APIs are free; the media budget is a business cost, not a tool cost.

- Prices are indicative 2026 ranges and vary with volume - use for budgeting, then confirm quotes with each vendor. Your company signs up directly; keys are stored server-side as environment variables, never in the frontend.

- Security: all paid keys live only in backend environment variables (Railway/Server); the browser never sees them.