# IndiHomes Platform

Progress Report & Product Roadmap

Date: 2 July 2026   ·   Current release: v0.4.0   ·   Prepared by: Aarti Rawat / Tech

# 1. Where We Are

The platform's intelligence core is complete and live: real scraped market data, three search experiences (Filter / AI Search / AI Chat), live web discovery beyond our own dataset, and per-project research that fills every detail with cited sources. The remaining 14 modules exist as polished UI prototypes ready to be wired to real integrations.

Live: https://indihomes-platform.vercel.app   ·   API: https://indihomes-api-production.up.railway.app   ·   Repo: github.com/pragadeeshwaran7/Indihomes

# 2. What We Have Done Till Now

| Area | Delivered |
| --- | --- |
| Real scraped data core | Project Selection + Intelligence run on 100% real data (99acres, MagicBricks, Google Ads scrapers via Python/Selenium); zero fabricated values; honest 'not available' states; field badges (verified / AI / unavailable) |
| AI Search | Natural-language search -> extracted filter chips -> Primary/Secondary/Stretch/Excluded ranking with match % + exact-gap 'why' + executive summary |
| Live web discovery | AI Search & Chat also search the OPEN WEB (Tavily): projects found across portals/builder sites with price, possession, RERA, match % and clickable source links |
| AI Chat | Conversational search that asks for missing criteria (budget? possession?), keeps running filter state, renders full ranked results in the chat |
| Live Web Research | One click on any project -> dynamic web research fills every box (RERA, configs w/ carpet+price, price range, possession, amenities, connectivity, USPs, pros/cons) with a cited Sources list - works for ALL properties, no pre-scraping |
| AI Due-Diligence | 14-section analyst report per project, grounded in scraped facts, honest missing-data + sources |
| Smart filters | Free-text predictive Location (type 'gore' -> Goregaon East/West), multi-select Location & Configuration, nearby-location suggestion chips, labelled fields, sequential module numbering, no locked modules |
| Description intelligence | Scraped description prose auto-parsed into structured boxes (configs, USPs, amenities, units, towers, possession) + clean summary |
| Data infrastructure | SQLite persistence on Railway volume; self-healing seed restore on boot; publish-seed / refresh-and-publish scripts + Windows scheduled task for hands-free production refresh |
| AI infrastructure | Provider-agnostic LLM layer (Groq Llama-4-Scout now; Claude/Gemini = 1-line switch); 429 retry; Tavily search layer; 7 AI API endpoints; keys server-side only |
| Deployment | GitHub repo (pragadeeshwaran7/Indihomes); Vercel frontend (auto-deploy on push); Railway backend (Docker + Chrome + Xvfb + Python); all features verified live on production |
| Documentation | VERSION.md history, STATUS.md, Full-App-Status docx, Enterprise Procurement docx, v0.4.0 Release Notes docx |

# 3. What Can Be Done Next (Recommendations)

Ordered into three phases. 'Impact / Effort' is a quick planning guide.

## Phase 1 - Deepen the intelligence core (1-2 weeks each)

| Item | What & why | Impact / Effort |
| --- | --- | --- |
| RERA API integration | Pull authoritative project data straight from MahaRERA's data partners; auto-verify every listing's RERA against the registry (Aarti is checking API access) | High / Low |
| Project comparison view | Side-by-side table of selected projects (her Excel analysis, in-product): price, config, carpet, possession, builder, RERA, USPs - exportable | High / Low |
| Export Brief -> PPT/PDF | Turn the project brief + AI analysis into a branded PowerPoint/PDF campaign deck automatically (for builder pitches) | High / Med |
| Saved searches & alerts | Save a filter/AI query; email or WhatsApp alert when a new matching project appears in a scrape or web discovery | High / Med |
| Price-trend tracking | Store price snapshots over time per project -> real 'price movement' charts instead of '- not available' | Med / Med |
| AI ranking feedback loop | Thumbs up/down on matches; feed corrections back into ranking prompts to tune match quality | Med / Low |

## Phase 2 - Activate the marketing modules (the prototypes)

| Item | What & why | Impact / Effort |
| --- | --- | --- |
| Campaign Recommendations (live) | Generate real campaign plans (audience, channel split, budget, CPL targets) from the selected project's actual data via LLM | High / Med |
| Creative AI Studio (live) | Generate ad creatives/copy via Gemini image API or similar; variants per audience; export to deploy | High / Med |
| Campaign Deployment (live) | Meta Ads + Google Ads API integration: push campaigns, pull spend/CPL/lead metrics into the dashboard (APIs are free; media spend separate) | High / High |
| Lead Capture (live) | Real lead webhook endpoints (Meta lead forms, landing pages, 99acres/MB integrations) into a unified inbox | High / Med |
| Lead Scoring (live) | Score real captured leads (recency, source, budget-fit, engagement) with the LLM + rules | Med / Med |
| WhatsApp Agent (live) | WhatsApp Business API (Gupshup/Wati) bot that qualifies leads using project data + AI chat we already built | High / High |
| AI Calling Agent (live) | Exotel/Twilio + TTS/STT voice qualification agent | Med / High |

## Phase 3 - Enterprise hardening & scale

| Item | What & why | Impact / Effort |
| --- | --- | --- |
| User auth & roles | Login, Super Admin / Manager / Caller roles, per-module permissions (User Management becomes real) | High / Med |
| Postgres migration | Move from SQLite to Postgres for concurrency, multi-user, analytics queries | Med / Low |
| Residential proxy scraping | BrightData/IPRoyal proxy so the hosted server scrapes portals autonomously 24/7 (removes laptop dependency entirely) | Med / Low |
| Multi-city expansion | Extend location data + scrapers beyond MMR/Pune to Nagpur, Nashik, and other states' RERA portals | Med / Med |
| Mobile responsiveness | Optimise all screens for tablet/phone use by field sales teams | Med / Med |
| Usage analytics | Track which projects/searches teams use most; feed the Command Center with real numbers | Low / Low |
| Brochure parsing | Upload a builder PDF brochure -> AI extracts configs, prices, amenities into the same boxes | Med / Med |

# 4. Suggested Immediate Next Steps

- 1. Project Comparison view - direct replacement for the manual Excel analysis; fastest visible win.

- 2. RERA API - authoritative verification (pending Aarti's API-access check).

- 3. Export Brief -> PPT - turns research into a client-ready campaign deck in one click.

- 4. Saved searches & alerts - makes the platform proactive instead of on-demand.

- 5. Decide the long-term LLM (Claude vs Gemini) - platform switches with one env variable.

# 5. Dependencies To Buy (when scaling)

- Now: everything runs on free tiers (Groq LLM, Tavily search 1k/mo). $0.

- Phase 2: WhatsApp BSP (~$50-100/mo), telephony (usage), ad APIs free (media spend separate).

- Enterprise scale: residential proxy (~$50-400/mo), paid LLM (~$100-500/mo), Railway/Vercel Pro (~$40/mo). See IndiHomes-Enterprise-Procurement.docx.