# IndiHomes Platform

Project Status & Next Steps

Prepared for: Internovo  ·  Date: 1 July 2026  ·  Release: v0.3.0

# 1. Executive Summary

The IndiHomes real-estate intelligence platform has moved from an AI-estimated prototype to a system that serves only real, scraped project data with honest 'not available' states where data cannot be sourced. It is deployed live: a React frontend on Vercel and a Dockerised Node backend on Railway, backed by a persistent SQLite database. The codebase now lives in its own GitHub repository, and the frontend auto-deploys on every push.

Of the 18 items proposed across the engagement, 15 are delivered, 2 were deliberately deprioritized, and 1 is blocked by an infrastructure constraint (the hosting provider's IP is blocked by the listing sites). A minor data regression in production was identified and a self-healing fix is being deployed.

# 2. Live Deployment

| Layer | Platform | URL | State |
| --- | --- | --- | --- |
| Frontend | Vercel | indihomes-platform.vercel.app | Live, Git-connected |
| Backend API | Railway | indihomes-api-production.up.railway.app | Online |
| Source repo | GitHub | github.com/pragadeeshwaran7/Indihomes | main |

Backend config verified: volume /data mounted, DB_PATH=/data/data.sqlite, DISABLE_AUTO_SCRAPE=true, ALLOWED_ORIGINS -> Vercel, APIFY_TOKEN set.

# 3. What Was Proposed vs. What Was Done

| # | Proposed / Requested | Status | Notes |
| --- | --- | --- | --- |
| 1 | Remove all AI/synthetic content; show only real scraped data | Done | syntheticIntel() deleted; honest 'not available' states |
| 2 | Field-level badges: real vs AI-derived vs unavailable | Done | FieldBadge (verified / ai / unverified) |
| 3 | Real, unique, authentic RERA numbers from listings | Done | Scraped; fake fallback removed |
| 4 | Proper scraping pipeline (Python/Selenium, not just Apify) | Done | undetected-chromedriver, off-screen Chrome |
| 5 | Second source beyond 99acres | Done (code) | MagicBricks scraper + city discovery |
| 6 | Persistent DB so it doesn't re-scrape every time | Done | SQLite on Railway volume, 24h TTL |
| 7 | Project Selection -> Project Intelligence carry-over | Done | Selected projects flow into Intelligence |
| 8 | Fix dead buttons (Export, Onboard, Verify RERA, QR) | Done | All wired to real actions |
| 9 | Fix HTML-polluted descriptions | Done | clean_html() in both scrapers |
| 10 | Demand Trend (real source) | Done | Google Trends |
| 11 | Nearby Infrastructure + map | Done | OpenStreetMap Overpass + Maps iframe |
| 12 | Honest Total/Available unit display | Done | 'Not published' (99acres hides counts) |
| 13 | Deploy frontend (Vercel) + backend (Railway) | Done | Both live |
| 14 | Move to standalone Indihomes GitHub repo | Done | Pushed; Vercel Git-connected |
| 15 | Version tracking document | Done | VERSION.md per release |
| 16 | MahaRERA scraping | Deprioritized | Search form won't filter via automation |
| 17 | Housing.com scraping | Deprioritized | Not built (chose ship MagicBricks) |
| 18 | Live scraping from the hosted backend | Blocked | Railway IP blocked by both sites |

# 4. Known Issues & Open Items

| Priority | Issue | Fix |
| --- | --- | --- |
| P1 | Production data degraded (26 projects / 1 RERA vs 50 / 38) | Self-healing seed added; deploying now. Restores baseline on boot. |
| P2 | Railway <-> GitHub source not yet connected | 1-click Railway dashboard OAuth (only you can grant) |
| P3 | Hosted backend can't scrape live (datacenter IP block) | Residential proxy OR periodic local re-seed |
| P4 | Apify quota exhausted (resets ~2026-07-02) | Re-enable as fallback after reset |

# 5. What To Do Next

- Connect Railway to GitHub (dashboard, ~1 min) so the backend auto-deploys like the frontend.

- Re-seed / confirm production data — self-healing baseline seed now restores the 50-project / 38-RERA snapshot on boot; verify after deploy.

- Decide the live-scraping strategy: sign up for a residential proxy (fully automated hosted scraping) OR keep the periodic local re-seed model.

- Optional: re-enable the Apify fallback after the quota resets (~2 July 2026).

- Optional: build Housing.com / MahaRERA sources later if more coverage is needed (currently parked).

# 6. Tech Stack Summary

| Category | Technology |
| --- | --- |
| Frontend | React 18 + Vite 5 (hosted on Vercel) |
| Backend | Node.js 22 + Express 4, CommonJS (Railway, Docker) |
| Database | SQLite via node:sqlite (Railway persistent volume) |
| Scraping | Python 3 + Selenium + undetected-chromedriver + Xvfb |
| Free data APIs | OpenStreetMap Overpass, Google Trends |
| Paid / limited | Apify (fallback scraper) |
| AI / LLM | DRISHTI 'AI Signals' template-based (labeled); dev assistant: Claude (Anthropic) |

# 7. Notes on Data Honesty

- All displayed project data originates from live scrapes of 99acres and MagicBricks, stored in SQLite. No synthetic/AI-fabricated values remain.

- Fields are badged: green = scraped & verified, purple = AI-derived (clearly labeled), grey = unavailable/inferred.

- Where a real value cannot be obtained (e.g. per-configuration unit counts), the UI states 'Not published' rather than inventing a number.

- 'DRISHTI AI Signals' are template-generated analysis bullets, explicitly marked as AI; there is no live LLM call in the current release.